## Slide 1: CMPE 295B Project Status Data Puzzle Professor Sheng-liang Song
Meng-Huan Lee, meng-huan.lee@sjsu.edu Xiaoqian Ma, xiaoqian.ma@sjsu.edu Zhemin Su, zhemin.su@sjsu.edu Ziyu Ye, ziyu.ye@sjsu.edu

## Slide 2: Project Prototype Completion Status
Overall Project Completion Status: 50% complete
Individual Status
  Meng-Huan Lee (Access External & Internal Storage): 70% complete
  Xiaoqian Ma (Firebase Database API): 50% complete
  Zhemin Su (File Upload and Download): 70% complete
  Ziyu Ye (File Transfer) : 60% complete

## Slide 3: Project Report Completion Status
Overall Project Report Status: 70% complete
Individual Status
  Meng-Huan Lee (Chapter 5: Project Implementation): 68.5% complete
  Xiaoqian Ma (Chapter 6: Testing and Verification): 71% complete
  Zhemin Su (Chapter 7: Performance and Benchmarks): 70% complete
  Ziyu Ye (Chapter 8: Deployment, Operations, Maintenance): 70% complete

## Slide 4: Project Concerns
Resource needs not satisfied
  time
Potential project showstoppers
  time limitation
  file recovery methods
  file transfer between different users

## Slide 5: Meetings with Project Advisor
Recent meetings with Project Advisor
  Project scope/ 10/2017
  File split and encryption/ 10/2017
  File upload implementation/ 11/2017
  Define Final Demo Deliveries/12/2017
Planned meetings with Project Advisor
  File transfer between users/ 02/15/2018
  File redundancy/ 03/2018

## Slide 6: Special Needs for Project Expo
list any needs for Project Expo beyond ½ table, Wi-Fi connection, power access
  At least 3 Android phones
  A monitor to show demo video
  Poster Board
  Free lunch and water